ARUNTA PROJECT

2008-2009 WORK PROGRAM FOR EXPLORATION LICENCE 23629

Introduction

Exploration Licence 23629 is a part of PROTO Resource and Investment Limited’s (PROTO) Arunta Project which comprises exploration tenements 23391, 23392, 23393, 23395, 23629 and 24357. PROTO is primarily exploring the Palaeo-proterozoic rocks of the Arunta Province for economic base metal mineralisation. PROTO acquired the Arunta Project from Discovery Nickel Limited (DNL) after listing on the ASX in November 2006.

Work Program

PROTO plans to acquire further moving-loop EM (SMARTEM) over the area covered by the original Falconbridge airborne EM (GEOTEM) acquired in 2003. Of particular interest is the duplication of the B1 mineralised conductive signature identified in EL23392 during 2007 within EL23629. Should significant bedrock conductors be identified with similar signatures to the B1 target, 150m of RC drilling has been budgeted to test the anomalism.

The allocated budget for work on EL23629 during the next reporting period is dominated by MLEM (SMARTEM) and drilling costs (Table 1).

Table One – Exploration Program Budget

| Project | Arunta - 23629 |  | AUD$ |
| --- | --- | --- | --- |
| Ground EM | 3 | days | $9000.0 |
| RC drilling | 150 | metres | $15000.0 |
| Geologist / Geophysicist | 4 | Days | $4000.0 |
| Geochemistry | 100 | Samples | $2500.0 |
| Field Tech | 4 | Days | $2000.0 |
| Vehicle Hire | 4 | Days | $2000.0 |
| Travel |  |  | $2500.0 |
| Total |  |  | $37000.0 |