ARUNTA PROJECT

2008-2009 WORK PROGRAM FOR EXPLORATION LICENCE 24357

Introduction

Exploration Licence 24357 is a part of PROTO Resource and Investment Limited’s (PROTO) Arunta Project which comprises exploration tenements 23391, 23392, 23393, 23395, 23629 and 24357. PROTO is primarily exploring the Palaeo-proterozoic rocks of the Arunta Province for economic base metal mineralisation. PROTO acquired the Arunta Project from Discovery Nickel Limited (DNL) after listing on the ASX in November 2006.

Work Program

PROTO plans to acquire moving-loop EM (SMARTEM) over those areas interpreted to contain prospective paleoproterozoic lithologies. Of particular interest is the duplication of the B1 mineralised conductive signature identified in EL23392 during 2007 within EL24357. Should significant bedrock conductors be identified with similar signatures to the B1 target, 200m of RC drilling has been budgeted to test the anomalism.

The allocated budget for work on EL24357 during the next reporting period is dominated by MLEM (SMARTEM) and drilling costs (Table 1).

Table One – Exploration Program Budget

| Project | Arunta - 24357 |  | AUD$ |
| --- | --- | --- | --- |
| Ground EM | 4 | days | $12000.0 |
| RC drilling | 200 | metres | $20000.0 |
| Geologist / Geophysicist | 6 | Days | $6000.0 |
| Geochemistry | 150 | Samples | $3750.0 |
| Field Tech | 6 | Days | $3000.0 |
| Vehicle Hire | 6 | Days | $3000.0 |
| Travel |  |  | $2500.0 |
| Total |  |  | $50250.0 |