30/8/07

Hi Andrew,

We finished off the extension for you today on line 620400 from 3600 through to 4600. We have now packed up and moved back to Ti Tree and will be heading off to our next job.

Thanks

Bill

29/08/07

Hi Andrew,

We finished line 622800 today from 2500 to 3600. When then moved to the loop to line 622400 and re-read 5 stations that Ben had asked me to repeat. We then moved the loop over to line 620400 and set it out ready for tomorrow morning. We will read the extension for you and then pack up and move everything to Ti Tree.

Thanks

Bill

28/8/07

Hi Andrew,

We had another good day today. We finished line 623200 from 2600 to 1400 and then moved the loop over to line 622800. We managed to read from 1200 to 2500. I was talking with Trent and he told me about the extension on line 620400 on the eastern side. I am hoping to have all of this done in the next two days for you. Tonight we are going to sit back and enjoy the eclipse and try and make the most of it.

Thanks

Bill

27/08/07

Hi Andrew,

Attached is the image of the last three lines, channels 14 -21

The peak appears in all chanels.

Regards,

Ben

27/08/07

Hi Andrew,

We finished off line 623600 from 2100 to 3600 and then moved the loop to line 623200. We read from 3600 to 2600 with only one flat for the day and no wire breaks at all. So far we have only had heavy timber on the very eastern end of this line which I hope holds out. Tomorrow when we move over to the next line the loop will differently pass over the northern side of the hill. If anything has changed in regard to this give Trent a call and he can call me on the sat phone which I will leave on just in case.

Thanks

Bill

26/08/09

Hi Andrew,

Can get onto yahoo again Andrew.

We had a better day today, not as much timber as there was yesterday. We finished off line 624000 from station 2900 through to 1400. We then moved the loop over to line 623600 and read from 1400 through to 2100. We had a bit of a late start as we got a flat tyre on the way out this morning and then just as we got there to set up we got another flat. Hope to have an even better day tomorrow.

Thanks

Bill

25/08/07

Hi Andrew,

We finished line 624400 today from station 2700 through to 3600. We then moved the loop over to line 624000 and read from station 3600 through to 2900. The scrub is very thick at this end with lots of dead timber everywhere. This has caused us to have to slow down but we are still getting wire breaks and having to round corners a bit to get the loop. We rounded the two corners on station 3500 of line 624400 and one corner of station 3400 on line 624000.

We also had a problem at station 3000 on line 624400. The double turn loop for some reason was acting like a single turn and although we tried to work out the problem it persisted. I then thought I would try treating it as a single turn to see if that worked and the decay looked alright, so we continued on. It cleared itself on the next move and never came back, however will I was processing the data I can see that this station stands out like the proverb able dogs b***s.

I also managed to get the track off of the GPS so I will include this as an attachment. I wasn’t able to open them in my GIS software as it does not recognize the GPS files as they are a .gbd file type. I will have another try but I won’t have much luck until I get back to civilization.

Thanks

Bill

22/08/07

Hi Andrew,

Slow progress today on line 619600. The scrub is quiet thick along this line and it slowed us down a lot. We read from 1100 through to 2700. We were in position to read station 2800 when Jim called up to say that he had two flat tyres on the truck. I went over to help and we discovered that the Toyota jack had given up the ghost. I then had to ride back to the other truck which we had left at the road along the fence. I then drove the truck in to take the high lift jack to the Tx truck and just as I got there I got a flat tyre as well. By the time we had done all of these it was starting to get late so we finished up for the day. Tomorrow I will finish this line and then reel in and go and set the loop up on the northern most line. After that depending on the time I will have to go into Ti Tree and fill up one of the 200L drums with diesel so that we can continue out here.

Thanks

Bill

21/08/07

Hi Andrew,

Problems with yahoo. We finished line 620000 and moved to 619600. Hope to finish this tomorrow and then move to the northern most line.

Thanks

Bill

20/08/07

Hi Andrew,

Couldn’t send the data last night as the satellite modem was playing up.Well it is a case of the walking wounded out here. Friday night Jim got a piece of wood stuck between his big and second toe and had all sorts of fun removing it. saturday Guy had a little spill on the bike and has hurt his wrist. He told me about it this morning and we strapped it up and will look at it again tomorrow. I took him into to Ti Tree and then into Alice Springs hospital to have it looked at. Thankfully he only has a sprained wrist. We did manage to finish line 620400 today and move the loop over to line 620000 and read from 3600 up to 2000. The end of 620000 has a lot of very large bushes which really slowed us down today, but it is now starting to open up again. We have 54 stations left on the southern end of the lines and then we will move it north. I am estimating between 6 to 7 days to finish of the moving loop, all going smoothly.

Thanks

Bill

18/08/07

Hi Andrew,

We had a good day today, we did line 620400 from 0100 through to 3300 before the smartem went flat. We had two flat tyres as well but that is the first in over a week which is good considering all of the dead trees on the ground out here.

Thanks

Bill

17/08/09

Hi Andrew,

We had a better day today as we completed line 620800 and also moved the loop over to 620400. We read a total of 21 stations today and the generator seems to be operating well after its mishap. I got your message about being able to read all of the shorter lines to the north so I hope to be heading that way in maybe 3 or 4 days.

Thanks

Bill

16/08/07

Hi Andrew,

We finished line 621200 yesterday from 0300 through to 3600 for 34 stations. We also moved the loop over to 620800. Unfortunately last the generator lost a belt that was connected to the fan for the radiator so it over heated and we were without power overnight. Jim drove it into Alice Springs this morning and got it repaired while I went out with Guy and started to read line 620800. We managed to get from 3600 through to 2000 for 17 stations. The good news is that the generator is back and seems to be working alright. Hope to have another good day tomorrow.

Thanks

Bill

14/08/07

Hi Andrew,
We went out and finished off line 621600 and then moved over to line 621200. We managed to read 2 stations on this line when I ran into a problem with the bucking box for the fluxgate. It looks like one of the dual chargers for it has packed it in so I have gotten out the spare set and hopefully we will have a full day tomorrow. It might  also be the batteries which I have a set of but that will take some time to charge if I have to change them. 
Thanks
Bill

12/08/07

Hi Andrew,
We continued to read along 621600 today from 3300 to 0900 before the smartem went flat. We ended up with 25 stations for the day. I have to go into Alice Springs tomorrow for a crew change and while I am there I will get some odds and ends that we are running low on. I will have the work mobile on me so if you need to tell me anything I will be available.
Thanks
Bill

11/08/07

Hi Andrew,
Here is the data for today. We finished off line 622000 and moved the loop south to line 621600. We managed to read 21 stations today. We had a problem this morning with not getting any signal, so after pulling apart the trigger cable, the transmitter and talking with Ben, I discovered that the controller whilst it was on was not sending a signal. Switching it off and back on fixed the problem. This unfortunately took about 1/1/2 hours to sort out so we would have read more otherwise. 
Thanks
Bill

9/08/07

Hi Andrew,

We read line 622000 from station 0300 through to 2000 today. We had a good morning but after lunch the GPS would not access the satellites for some reason. I opened it up to see if I could see the problem but with no luck. I then tried using the compass and the quad bike odometer to flagging ahead a few stations and get a few more readings, altough I am not confident about how sqaure the loops were. Would you be able to to have a look at the data and see if I should repeat these loops please. I will go into Alice tomorrow and get a new GPS.

Thanks

Bill

9/08/07

Hi Andrew,

Yahoo was playing up at the moment so I wasn’t able to send you the data, I am using my other email account to send to you. We got line 622400 finished and moved the loop across to line 622000 for a total of 16 stations for the day. The scrub is very thick down here and we had 4 wire breaks and

3 flat tyres all in the afternoon. Just after I had talked to you the guys from the land council stopped by, I think I was talking to Adrian. They were looking for the track in to the hill as they weren’t able to find it last time they were out here. He said that he would tell me the co ordinates for the special spot but we didn’t see them yesterday afternoon. When we get to the end of this line do you want us to duck back across to line 622400 and get the two stations at the end of the line that we haven’t read yet and then go back over that part of the line that was read in the siro comp windows scheme with the standard windows scheme, or just what until I have finished all of the other lines to the south.

Thanks

Bill

7/08/07

Hi Andrew,

We had a late with start to reading as the wire for turning the loop from 100m to 200m was at the other end of the line and we had to retrieve them. Managed to get reading about 11 but after one move we were having an intermittent problem with the loop being connected. This took quiet a while to sort out what the problem was which turned out to be a side wire that looks like it is broken inside the insulation. We had to go back to the other vehicle and get the spare wire and run out another 200m length to replace it. As it was close to lunch we had it at this time. The scrub on the western side of the survey area is less dense than it is on the eastern end so I envisage that we should get somewhere in the 20 stations tomorrow. At the moment I am also looking at maybe having a standby day on Friday to run into Alice Springs to replenish the supplies of diesel and some of the food. We will also take the opportunity to wash our clothes.

Thanks

Bill

6/08/07

Hi Andrew,

Just to confirm what we were talking about earlier as I had a bad connection on this end. I will take the reciever down the orginal proposed truck lines for the readings. The truck itself will now run down what where going to be the bike lines. I will check my email in the morning just to make sure.

Thanks

Bill

6/08/07

Hi Andrew,

Just to confirm what we were talking about earlier as I had a bad connection on this end. I will take the reciever down the orginal proposed truck lines for the readings. The truck itself will now run down what where going to be the bike lines. I will check my email in the morning just to make sure.

Thanks

Bill

06/08/07

Hi Andrew,

Here is today's data for you. We completed the line with the 100m loop. I have also downloaded the track from the GPS with the waypoints on it. I thought that it might be useful to add to your maps. I don't have to data sets with me to add them out here to update the maps that you gave me originally. Next time I go to town I will try to remember to do the same with the track into the camp from the station and send that to you as well. I hope this is of some help. I will call you later on tonight to confirm details on what you would like us to do.

Thanks

Bill

5/08/09

Hi Andrew,

Here is the data for line 622400N. The first file 622400E has four stations on it with the windows scheme set to standard. The nest file 622400SCE has the rest of the line with the windows scheme changed to siro comp. The next file is 6224001E which is the 100m loop. I have set the GPS’s to WGS84 with an offset from magnetic north of 5 degrees. The final files are 040807NT and 050807NT and these are the noise readings that are taken in the morning and in the afternoon.

Thanks Bill